# Evaluation Strategy: Ground Truth Acquisition & Metric-driven Quality Assurance

HSBC IWPB UW Team

## Executive Summary

HSBC’s Intelligent Underwriting platform automates three core AI capabilities — Entity Extraction, Document Classification, Document Summarization and Case Summarization as part of the underwriting workflow. To measure and continuously improve the quality of these capabilities we need ground truth data that represents the business-correct answer for a curated set of documents.

Today, HSBC does not perform component-level evaluation and does not have a ground truth dataset. This paper defines how we close that gap by:

- Engaging Underwriters (UWs) and Business Analysts (BAs) to produce labelled ground truth in a standardised CSV format.

- Handing that ground truth to Developers (Dev) and Data Scientists (DS) who define and compute evaluation metrics.

- Plugging the evaluation into the existing evaluation framework (src/evaluation/) at every integration point so quality is measured automatically and continuously.

The paper includes a RACI matrix, phased delivery plan, stakeholder engagement stages, and a risk-and-mitigation register.

## Context — Evaluation Framework

We have built a functional evaluation framework in the codebase. The strategy in this document focuses on feeding the framework with ground truth and activating it at every integration point.

## Stakeholder Roles

| Abbreviation | Role | Responsibility |
| --- | --- | --- |
| UW | Underwriter (SME) | Provides authoritative field-level answers; adjudicates disputes |
| BA | Business Analyst | Designs the labelling template; coordinates UW sessions; ensures data quality |
| DS | Data Scientist | Defines metrics; runs evaluations; reports scores; identifies model improvements |
| Dev | Developer / Engineer | Builds ingestion scripts; integrates evaluation framework; maintains CI/CD hooks |
| PM | Product Manager | Prioritises evaluation work; governs cadence and release decisions |
| QA | Quality Assurance | Validates CSV integrity; performs sanity checks on evaluation reports |

## RACI Matrix

Each row is a key activity. Columns show the responsible (R), accountable (A), consulted (C), and informed (I) parties.

| Activity | UW | BA | DS | Dev | PM |
| --- | --- | --- | --- | --- | --- |
| Define Golden Set document selection criteria | C | R | C | I | A |
| Select and curate Golden Set documents | C | R | I | I | A |
| Label ground truth — Entity Extraction | R | A | I | I | I |
| Label ground truth — Classification | R | A | I | I | I |
| Label ground truth — Summarization | R | A | C | I | I |
| Approve final ground truth CSV release | C | R | I | I | A |
| Define evaluation metrics per capability | I | C | R | C | I |
| Run evaluation, Analyze and produce scorecards | I | I | R | C | I |
| Update ground truth based on feedback | R | A | C | I | I |
| Govern evaluation cadence and release decisions | I | C | I | I | R |

## Phased Delivery Plan

### Phase 1 — Golden Set & Template Design

Goal: Agree on what documents to evaluate and how UWs will label them. This is done as part of the ADS session.

Activities:

- BA selects representative documents spanning simple, complex, and edge-case scenarios across all document types the system handles.

- PM approves the Golden Set scope.

Exit criteria:

- Golden Set document list finalised and stored in a versioned location.

- CSV templates reviewed and signed off by DS and BA.

### Phase 2 — Ground Truth Labelling

Goal: UWs populate the CSV with business-correct values.

Activities:

- BA conducts labelling workshops with UWs

- For Entity Extraction: UWs open each document, locate each field, and type the correct value into the CSV.

- For Classification: UWs assign the correct document type label to each file.

- For Summarization: UWs write or approve a reference summary and flag which key entities must appear.

- BA performs a first-pass quality check after each session.

- Disputes or ambiguous cases are logged and escalated to a senior UW for mediation.

Labelling guidelines for UWs:

- Type the value as it should be understood by the business — do not worry about formatting. DS handles normalisation.

- If a field is genuinely not present in the document, enter NOT_FOUND.

- If multiple valid interpretations exist, enter the primary value and note the alternative in the Notes column.

Exit criteria:

- All Golden Set documents labelled for all three capabilities.

- Adjudication log closed, no open disputes.

- BA-approved CSV committed to the repository under data/ground_truth/v1/.

### Phase 3 — Metric Definition & Framework Activation

This phase overlaps with Phase 2 so DS can start while labelling is still in progress.

Goal: DS defines the evaluation metrics and Dev wires them into the existing framework at every integration point.

Activities:

- DS defines metrics per capability

- Dev builds normalisation scripts to align UW-provided values with model output formats.

- Dev adds evaluation hooks at each integration point.

Exit criteria:

- All three evaluators runnable against the ground truth CSV.

- Evaluation triggered automatically at each integration point.

- First scorecard produced end-to-end.

### Phase 4 — Baseline Scorecard & Feedback Loop (Weeks 8–10)

Goal: Establish the quality baseline and operationalise the feedback cycle.

Activities:

- DS runs full evaluation across all capabilities and produces the baseline scorecard.

- DS and Dev perform discrepancy analysis — categorising errors as model errors, logic errors, or ground truth errors.

- Ground truth corrections fed back to BA/UW for approval.

- PM sets acceptance thresholds for each metric.

- Dev integrates scorecard generation into CI/CD so evaluation runs on every model or prompt change.

Exit criteria:

- Baseline scores documented and agreed.

- Acceptance thresholds defined.

- Evaluation runs automatically in CI pipeline.

- Feedback loop documented and practised at least once.

## Ground Truth CSV Templates

## Evaluation Metrics by Capability

### Entity Extraction

The existing ExtractionCorrectnessEvaluator and ExtractionCompletenessEvaluator already produce scores. DS will augment with ground-truth-based metrics:

| Metric | What It Measures | How It Is Computed |
| --- | --- | --- |

### Document Classification

A new evaluator will be implemented in src/evaluation/document_classification/:

| Metric | What It Measures | How It Is Computed |
| --- | --- | --- |
| Accuracy | Overall correct classifications | correct / total |

### Document Summarization

The existing evaluators we built in the prototype(EntityCoverageEvaluator, GroundednessEvaluator, SemanticFidelityEvaluator) already produce a weighted composite score. DS will add:

| Metric | What It Measures | How It Is Computed |
| --- | --- | --- |
| Entity Coverage (existing) | Key entities present in summary | Weighted token overlap — 40% weight |
| Groundedness (existing) | Facts traceable to source document | Containment check — 30% weight |

## Integration Points for Evaluation

The existing framework must be activated at every integration point where an AI component produces an output. This is the critical operational step — evaluation must not be a one-off exercise but a continuous gate.

| Integration Point | Trigger | Evaluator(s) Used | Output |
| --- | --- | --- | --- |
| After Document Classification | Document enters the pipeline and is classified | Classification evaluator | Per-document class correctness |
| After Entity Extraction | SchemaExtractionService completes extraction | EvaluationService (correctness + completeness) | Per-field scores written to extraction.evaluation in Cosmos DB |
| After Summarization | SummarizationService produces a summary | SummaryEvaluationService (coverage + groundedness + fidelity) | Composite score + per-evaluator breakdown |

## Stakeholder Engagement Stages

The following table maps who is actively involved at which phase. “Active” means hands-on work; “Review” means sign-off or consultation; “Informed” means receives updates only.

| Phase | UW | BA | DS | Dev | PM | QA |
| --- | --- | --- | --- | --- | --- | --- |
| 1: Golden Set & Template | Review | Active | Review | Informed | Active | Informed |

## Risk Register

| ID | Risk | Likelihood | Impact | Mitigation |
| --- | --- | --- | --- | --- |
| R1 | UW availability — Underwriters are senior, expensive resources with limited bandwidth for labelling sessions. | High | High | Schedule short, focused sessions (90 min). BA pre-fills CSV skeleton so UW effort is minimised. Rotate across UW team to distribute load. |
| R2 | Labelling inconsistency - Different UWs may label the same field differently. | Medium | High | Publish a labelling guide with worked examples. Perform dual-annotation on a 20% subset and measure inter-annotator agreement. Adjudicate disagreements with a senior UW. |
| R3 | Data sensitivity — Ground truth CSVs may contain PII or sensitive financial data. | Medium | High | Store CSVs in a restricted repository path with access controls. Anonymise customer data where possible. Follow HSBC data handling policies. |
| R4 | Scope creep in labelling - UWs identify new fields or edge cases that expand the Golden Set beyond planned capacity. | Medium | Low | PM controls scope. New fields are logged as backlog items and included in the next quarterly re-baseline, not mid-cycle. |

## Appendix A — Glossary

| Term | Definition |
| --- | --- |
| Golden Set | A curated, version-controlled collection of documents with human-verified labels used as the evaluation benchmark |
| Ground Truth | The business-correct answer for a given field, class, or summary as determined by an Underwriter |
| Scorecard | A report summarising evaluation metric scores across all capabilities for a given evaluation run |
| Adjudication | The process of resolving disagreements between annotators, led by a senior Underwriter |